# SOFTWARE PROGRESS REPORT

| Date: 04-08-26 | Overall System Status | 100% |
| --- | --- | --- |
| Capstone Title: ANIMUA: Animal Shelter System with Automated Adopter – Pet Compatibility Matching For Angeles | Researcher(s) - Magsino, Rhianne P. - Mamangun, Jolanne G. - Moran, Hannah Mae D. - Pangan, Juliana Louise L. |  |
| System Development Type | [X] Web Application [ ] Mobile Application |  |

| MODULES | LIST OF ITEMS ACCOMPLISHED | ACCOMPLISHED RATE (%) | REVISIONS NEEDED |
| --- | --- | --- | --- |
| Public Portal Module | Responsive homepage and public navigation Find Furbabies listing and pet profile viewing Announcements and community updates page Contact and shelter information page Registered-user My Submissions workspace Surrender and compatibility-quiz entry points Form validation and prompt messages Backend API and Firebase integration Responsive public design system | Completed: 9 Total Item(s): 9 Rate: 9 / 9 = 100% | Improve the public portal user interface |
| Authentication and Account Module | Public registration and login Admin, staff, and veterinarian login Email verification through OTP Forgot-password OTP workflow Password-change OTP workflow Account profile and username updates Password hashing and token authentication Role-based authorization and route guards Unverified-registration cleanup Client-side and server-side validation | Completed: 10 Total Item(s): 10 Rate: 10 / 10 = 100% |  |
| User and Role Management Module | Admin user-management interface User retrieval and role filtering Admin, staff, veterinarian, and public roles Role-based permission mapping Account creation and profile updates Account activation and deactivation safeguards Administrative password reset and audit logging | Completed: 7 Total Item(s): 7 Rate: 7 / 7 = 100% |  |
| Dashboard and Operational Alerts Module | Role-aware dashboard interface Animal, intake, adoption, and surrender summaries Quarantine and archived-record counts Low-stock and long-stay animal alerts Monthly operational trend data Recent audit activity and attention summary | Completed: 6 Total Item(s): 6 Rate: 6 / 6 = 100% |  |
| Pet Compatibility and Quiz Administration Module | Public quiz landing, questionnaire, and result pages Questionnaire validation and trait mapping Cosine-similarity compatibility computation Eligible-pet filtering and match ranking Quiz eligibility and retake controls Administrative quiz settings Administrative result review Manual retake-date override Compatibility display in adoption workflows | Completed: 9 Total Item(s): 9 Rate: 9 / 9 = 100% |  |
| Surrender Management and Sentiment Triage Module | Public surrender availability checking Detailed surrender request form Form validation and capacity guidance Applicant submission tracking Admin request review and status management Attendance scheduling and arrival confirmation Request approval and rejection workflow Tagalog and English sentiment/category analysis Node fallback when the sentiment service is unavailable Conversion into the intake workflow | Completed: 10 Total Item(s): 10 Rate: 10 / 10 = 100% |  |
| Request Deadline and Attendance Module | Fourteen-day surrender attendance deadline Fourteen-day adoption pickup deadline Appointment-date validation Day-seven reminder flagging Missed-appointment no-show risk tracking Arrival confirmation Deadline extension and restoration Automatic expiration rules | Completed: 8 Total Item(s): 8 Rate: 8 / 8 = 100% |  |
| Intake Management Module | Admin intake-management interface Manual intake record creation Surrender-to-intake conversion Pending and approved intake workflows Approval and rejection controls Arrival-aware duplicate-review prevention One-action conversion to animal profiling Status tracking and audit events | Completed: 8 Total Item(s): 8 Rate: 8 / 8 = 100% |  |
| Animal Profiling and Records Module | Animal list and individual profile interfaces Animal information retrieval and editing Profile-image upload, display, and deletion Automatic identity and record-number handling Profile creation from approved intake Status transitions across shelter workflow Archive and restore actions Audit logging for profile changes Public adoptable-animal synchronization | Completed: 9 Total Item(s): 9 Rate: 9 / 9 = 100% |  |
| Quarantine and Medical Monitoring Module | Quarantine status assignment Medical-record creation Medical-record editing Treatment and notes tracking Veterinarian and record-date tracking Quarantine clearance decisions Ready-for-adoption transition Medical inventory consumption Transactional stock adjustment Medical and inventory audit logging | Completed: 10 Total Item(s): 10 Rate: 10 / 10 = 100% |  |
| Behavioral Assessment Module | Behavioral assessment interface Required behavioral-dimension validation Trait scoring and assessor notes Assessment date and assessor tracking Compatibility-vector generation Animal-profile integration Matching-module integration Assessment audit logging | Completed: 8 Total Item(s): 8 Rate: 8 / 8 = 100% |  |
| Adoption Management and Pickup Module | Public adoption application submission Applicant and pet eligibility validation My Applications tracking Admin application list and detail review Approval and rejection workflow Pickup scheduling by adopter Reschedule request review Arrival and no-show tracking Deadline extension and restoration Adoption finalization Compatibility-result integration | Completed: 11 Total Item(s): 11 Rate: 11 / 11 = 100% |  |
| Inventory and Predictive Stock Module | Inventory-management interface Real-time Firestore stock data Create, edit, delete, and consume actions Stock-level and category tracking Inventory transaction history Medical-use stock integration Low and critical stock dashboard alerts Predictive item/status service endpoints | Completed: 8 Total Item(s): 8 Rate: 8 / 8 = 100% |  |
| Reports and Analytics Module | Admin reports interface Backend reports endpoint Operational summary cards Filtered report data retrieval Integration with animal, intake, adoption, and inventory records | Completed: 5 Total Item(s): 5 Rate: 5 / 5 = 100% |  |
| Announcements and Content Management Module | Public announcements page Admin announcement-management interface Create, edit, publish, and delete actions Public and administrative API endpoints Announcement image upload and removal Published-content filtering Homepage highlight synchronization Responsive announcement layout Seed data for announcement highlights | Completed: 9 Total Item(s): 9 Rate: 9 / 9 = 100% |  |
| Contact Messages and Correspondence Module | Public contact form Server-side validation and field normalization Honeypot spam protection Request rate limiting Admin contact-message inbox Unread-message badge and status tracking Administrative reply workflow | Completed: 7 Total Item(s): 7 Rate: 7 / 7 = 100% |  |
| Audit Trail Module | Central audit-log collection Admin audit-trail interface Role-restricted audit access Module and action filtering Before-and-after change data Actor and timestamp tracking Audit events across core workflows | Completed: 7 Total Item(s): 7 Rate: 7 / 7 = 100% |  |
| Archived Records Module | Admin archived-records interface Animal archive workflow Archive reason and description Original-status preservation Animal record restoration Archived intake and status summaries Archive and restore audit events | Completed: 7 Total Item(s): 7 Rate: 7 / 7 = 100% |  |
| Chatbot and Public Assistance Module | Public chatbot messaging endpoint English and Filipino guidance ANIMUA navigation and process assistance Live adoptable-animal context Registration, quiz, adoption, and surrender guidance Pet-care safety boundaries Local fallback response handling | Completed: 7 Total Item(s): 7 Rate: 7 / 7 = 100% |  |

Check by:

Capstone Group Adviser Signature over Printed Name Date: 04-08-26

Noted by:

Capstone Instructor Signature over Printed Name Date: 04-08-26